Start
Methods of Secure Information System Design
Software Engineering Models
Lars Noodén
(lars.nooden@gmail.com)
September – October 2008

---
Waterfall Development Method
- phased progression of activities
- feedback loops at each step
- leading stepwise to software product

---
Waterfall Advantages
- in use for a long time
  - many people are familiar and comfortable with it.
- simple and easily understood.
- recognize the need to move one stage at a time
- recycles back to the previous stage to validate the stage outcome

---
Disadvantages
- very difficult to manage complexity
- requirements and resources must be known in advance with precisions
  - this is very, very, very rare
- integration and testing is left until the end
  - works only with projects that have been done before
- no real changes once development starts
  - failures may be hard or impossible to correct
- no feedback until the end

---
Waterfall Method
Preliminary Design
Preliminary Design
Design
Design
Implementation
Implementation
Testing
Testing
Installation
Installation
Maintenance
Maintenance

---
Requirements Analysis
- the problem expected to be solved
- define problem in clearest possible terms
  - what is the goal of the software
  - functions
  - performance
  - compatibility
  - other specifications or standards to be used
- result: formal requirements specification

---
Design
- define architecture
  - hardware
  - software
  - modules, libraries, interfaces, etc
  - exception handling, resource management and interface connectivity.
- choosing tools
  - IDE, programming language, libraries
- interface design
  - usability testing, navigation, accessiblity
- results:one or more design specifications

---
Implementation
- constructing as designed in earlier phases
- coding, testing, debugging
  - modules
  - interfaces
  - versions and change tracking
- result: one or more component modules

---
Testing
- components and integrated whole methodically verified
  - look for errors, log and fix
  - ensure compliance with defined requirements
- testing
  - programmers write unit tests before coding module
  - individual code modules
  - integrated product
  - acceptance testing
- result: product documentation

---
Installation
- at customer site after the product is finished

---
Maintenance
- Software must also change over time
  - Users' requirements change over time
  - Thorough testing may not uncover all problems before delivery
- Changes in requirements may necessitate extra
  - implementation and
  - testing, or
  - additional design work, or
  - even a new analysis

---
Further Reading
- http://www.maxwideman.com/papers/linearity/waterfall.htm
- Managing the Development of Large Software Systems. Royce. (1970)
  http://www.cs.umd.edu/class/spring2003/cmsc838p/Process/waterfall.pdf

---
Iterative Approach
Like waterfall, but phases are repeated

---
Iterative Approach
Preliminary Design
Design
    Implementation
Testing
Preliminary Design
Design
Implementation
Installation
Testing
Installation
Maintenance
Maintenance

---
Iterative Method
- No real progress tracking
- Too many "wasted" features ~45% not used
  - Customers often don't know exactly what they want at the beginning of a project, they tend to ask for everything they think they might need, especially if they think they will only get one shot at it
  - Too many features not added (new or forgotten)
  - Customer does not see all the results til it's too late to change
- Temptation of a monolithic architecture
- Too long until it gets here (Capitol cost)

---
Spiral Method
Risk Analysis
Review
Prototyping
Planning
Engineering
options
objectives
alternatives
constraints
explore
prototype 1
prototype 2
operational
prototype
plan life cycle
plan development
plan integration and testing
plan revisions
concept
analysis
requirements
design
code
test
integrate
operate

---
http://www.csse.monash.edu.au/~jonmc/CSE2305/Topics/07.13.SWEng1/html/text.html

---
Prototyping
Develop Initial Prototype
Identify basic requirements
Revise and Enhancing the Prototype
Review and Feedback
including end-users

---
Rapid Prototyping
aka "Throwaway Prototyping"
- create a working model of parts of the system at a very early stage
- relatively short investigation
- most important factor being the speed with which the model is provided
- old model starting point for gathering feedback
- old model discarded
  new model created based on feedback

---
Disadvantages of Prototyping
- Prototypes made too slowly, lose speed
  - alternately use too much money on prototypes
- Inadequate analysis
- Users can mistake prototype for finished system
- Developers can invest too much in a prototype that should be thrown out
- Feature creep

---
Evolutionary Prototyping
aka "Breadboard Prototyping"
- build a very robust prototype in a structured manner and constantly refine it
- uses only requirements that are well understood
- each iteration produces a functional system
  - though not with all features or functions

---
Tools
- Ruby
- Perl
- Tcl
- Blender
- XHTML+CSS

---
Methods of Secure Information System Design
Software Engineering Models
Lars Noodén
(lars.nooden@gmail.com)
September – October 2008